MEETING MINUTES: Daisy First Aid DMC Project

Date of Meeting: 14/11/19

Time of Meeting: 13:00

Attendees: Alex Turnbull, Sean Turner, Jayden Murray, Katie Millar

Apologies from:

Postmortem of previous week

Last week we met up with Adam to go over the progress that we have made so far following our meeting with Jenni. We did start a couple of the pages as planned but not too many as there were other academic commitments and deadlines we all had to meet so we agreed as a whole that we weren’t going to do too much this week keeping in mind that we do have extra time to allow for this.

Overall target to meet by the end of the week sprint

Our target by the end of the week was to finalize all assets and content. This week we plan on working finalizing the rest of the learn pages that are left untouched. We still need to work on the emergency pages and if time allows this week they will be worked on. If they aren’t complete, they will be done next week. We allowed for extra time over the coming weeks should a situation like this have occurred. We are controlling the scope and confident that we will still create a good complete app by the end.

Tasks for the current week:

Meeting Ended:

Minute Taker: