MEETING MINUTES: Daisy First Aid DMC Project

Date of Meeting:  10.10.19

Time of Meeting: 12.00

Attendees: Alex Turnbull, Jayden Murray, Alex Turnbull, Sean Turner

Apologies from: N/A

Postmortem of previous week

A proposed project brief was produced and sent to the client, which detailed core functionality and listed possible stretch goals. All group members collaborated on this document.

The client responded that the proposal is appropriate but showed little interest in extra features. This has guided us to focus only on development of the core features and discuss any additional requirements in a meeting with the client at a later time.

Overall target to meet by the end of the week sprint

Complete plan of the app, with UX, page flow, and page layouts.

Tasks for the current week:

- Research similar apps e.g.  Red Cross First Aid.

- Sketch page layout for main menu.

- Sketch page layout for “Learn” pages.

- Produce app flow diagram.

- Set up GitHub repository and Unity project.

Meeting Ended: 14.00

Minute Taker: Sean Turner