MEETING MINUTES: Daisy First Aid DMC Project

Date of Meeting: 17/10/19

Time of Meeting: 1PM

Attendees: Alex Turnbull, Katie Millar, Jayden Murray, Sean Turner

Apologies from: N/A

Postmortem of previous week:

Last week, the team researched other applications and looked at how they flow – Namely the Red Cross First Aid application, which is user-friendly and flows easily between pages. Then, the team sketched up a diagram of how the contracted application might flow in comparison. Included in these sketches were initial templates for individual screens for the app. These were then iterated on, ready for the next week’s sprint, to be put as final screens.

These main iterated screens included:

- The ‘Learn’ page (which also functions as the home page). This page contains a list of all first aid topics that can be learned about by the user.

- An ‘Emergency’ page – this page contains shortened versions of some of the Learn topics, for use to read in an emergency.

- An ‘Info’ page – a page that contains info about the client and hyperlinks to their website and various social medias.

Overall target to meet by the end of the week sprint:

The aim for the next week’s sprint is to create a basic representation of the application in Unity, populated with placeholder assets. Some basic functionality will be implemented, such as creating a menu and navigating to and from different pages.

Tasks for the current week:

- Create basic screens in Unity

- Be able to navigate between screens

- Iterate and create placeholder assets and put them into the scenes

- Create a menu with different sections

Meeting Ended: 2:30PM

Minute Taker: Katie Millar