MEETING MINUTES: Daisy First Aid DMC Project

Date of Meeting: 24/10/19

Time of Meeting: 1PM

Attendees: Alex Turnbull, Katie Millar, Jayden Murray, Sean Turner

Apologies from: N/A

Postmortem of previous week:

In the previous week, the team created some screens for the application. This included a menu with headings, a ‘Learn’/home page with subheadings, and blank pages for the ‘Emergency’ and ‘Info’ Pages. Primitive shapes were put in as placeholder assets, although some more polished assets have also been implemented. The app utilises a colour scheme based on the client’s branding and the client’s company logo is used as a back button and is always displayed on all screens.

All tasks were completed well. A menu is present and functions well and utilises a professional-looking transition. Navigation works perfectly. There is also a scrolling function, but this has scope to be refined in future sprints.

Overall target to meet by the end of the week sprint:

In next week’s sprint, text content will be written up, using a manual provided by the client as reference. This content will go into each of the subheadings in the ‘Learn’ page, providing the main part of this educational application. All design members of the team will take on a predetermined number of pages to write-up each, spreading the workload. These will then be put into each of the pages in the application.

Tasks for the current week:

- Write up all the most important pages in word documents, ready to be put into the app.

- Figure out the best way of putting this content into the pages.

- Put a small amount of content into some pages.

Meeting Ended: 2PM

Minute Taker: Katie Millar