MEETING MINUTES: Daisy First Aid DMC Project

Date of Meeting: 14/11/19

Time of Meeting: 13:00

Attendees: Alex Turnbull, Sean Turner, Jayden Murray, Katie Millar

Apologies from:

Postmortem of previous week

In the previous week, the team met up with Adam to review the progress that has been made, following the meeting with the client. During this meeting, feedback was positive, with a note to be made on making sure that the team always follows what the client wants. Most of the pages have been implemented into the app. A page history functionality and a back button are now functional in the application.

Overall target to meet by the end of the week sprint

This week, the team plans on working to finalize the rest of the ‘Learn’ pages that are left untouched, and to polish smaller functionalities in the app, such as transitions, scrolling and hyperlinks. The team still needs to work on the content for the ‘Emergency’ pages and the ‘info’ page for the application to become feature complete.

Tasks for the current week:

- Complete all text content for left-over pages

- Implement remaining pages into the app

- Smooth out and polish functionalities such as hyperlinks, scrolling and transitions

- Start to finalise all assets such as logos, banners and fonts

Meeting Ended: 1:30PM

Minute Taker: Alex Turnbull