MEETING MINUTES: Daisy First Aid DMC Project

Date of Meeting: 21/11/19

Time of Meeting: 13:00

Attendees: Alex Turnbull, Sean Turner, Jayden Murray, Katie Millar

Apologies from:

Post-mortem of previous week:

From the previous week the group has made a lot of progress, they finalised the assets for the Learn pages, all these pages now have the relevant text inside of them. These ‘Learn’ pages were also added into the app and are fully usable by the users to get the information they need. The client has offered to proof read these pages to make sure that all the content was factually correct and was clear to read and understand, the group will get the client to read these in the future once all the features in the app are complete.

The group also started to create the ‘Emergency’ pages; these pages will inform the users on how to react when certain situations arise. These pages contain less text than the ‘Learn’ pages and so should only take one week of development to create.

Alex made the page viewing better for the users by making the scrolling of pages smoother. There was also a bug where if the user dragged their finger over a button it would open that buttons corresponding page, this was also fixed over the week.

Overall target to meet by the end of the week sprint:

The overall aim for the week will be to have a finalised version of the app with all the final assets in whilst also checking with the client to see if there are any final iterations, they would want the group to make. Alex also needs to add in-text hyperlinks so that pages can be connected.

Tasks for the current week:

- Finish emergency pages’ text.

- Implement emergency pages.

- Get ease of use feedback from someone who has not used the app before.

- Have final meeting with client to discuss any final changes and if they’re happy with the app.

- Add hyperlinks to current pages, linking them together.

Meeting Ended: 13:25

Minute Taker: Jayden Murray